SupplyRun

AI Agent Build Brief & Implementation Plan

Version 1.0  —  Construction Supply Delivery & Marketplace Platform

| 3 phases MVP → Marketplace → Growth | 4 apps Buyer, Store, Driver, Admin | 9–12 months Estimated full build timeline |
| --- | --- | --- |

# 1. Product overview & vision

SupplyRun is a construction materials delivery and marketplace platform — Uber Eats for hardware stores. Contractors, renovators, and DIY builders can browse inventory from nearby stores, place orders, and receive materials on-demand. A secondary C2C marketplace allows individuals and contractors to list and sell leftover materials.

## 1.1 The three user types

| User type | Role |
| --- | --- |
| Buyer | Contractors, renovators, DIY builders — browse, order, track deliveries |
| Store / Seller | Retail stores AND individual C2C sellers — manage inventory and fulfill orders |
| Driver | Independent couriers — accept jobs, navigate, deliver, earn |
| Admin | Internal ops team — manage platform, handle disputes, onboard partners |

## 1.2 Core value propositions

- Buyers: same-day delivery of any construction material, from any nearby store, tracked in real time

- Stores: new revenue channel with zero upfront cost — just accept orders from an existing inventory

- Drivers: flexible gig income, with job sizing info (weight, vehicle type) shown before accepting

- C2C sellers: a dedicated marketplace for leftover materials that no other platform serves well

# 2. Recommended tech stack

⚠  Your AI agent should scaffold all repos and boilerplate using these exact technologies to ensure consistency.

## 2.1 Frontend (all client apps)

| Layer | Technology + rationale |
| --- | --- |
| Mobile (iOS & Android) | React Native (Expo) — one codebase for both platforms, fast iteration, large ecosystem |
| Web app (buyer + store) | Next.js 14 (App Router) — SSR for SEO, API routes, same React component library |
| State management | Zustand — lightweight, minimal boilerplate, works well with React Native |
| Maps (buyer + driver) | react-native-maps + Google Maps SDK — battle-tested, supports live marker updates |
| Real-time updates | Socket.io client — for live order status and GPS tracking |
| UI component library | Custom design system (Tailwind for web, StyleSheet for mobile) — do not use a generic UI kit |

## 2.2 Backend

| Layer | Technology + rationale |
| --- | --- |
| API runtime | Node.js with Fastify — faster than Express, TypeScript-first, great plugin system |
| Language | TypeScript throughout — type safety across frontend and backend |
| API style | REST for CRUD operations + WebSocket (Socket.io) for real-time (orders, GPS) |
| Primary database | PostgreSQL (via Supabase) — relational data, row-level security, built-in auth |
| Cache / sessions | Redis (Upstash) — order state, rate limiting, session tokens, geolocation cache |
| File storage | AWS S3 (or Supabase Storage) — product images, delivery photos, seller media |
| Search | Algolia — synonym support, typo tolerance, instant search for messy construction catalog |
| Payments | Stripe Connect — handles split payments between platform, store, and driver cleanly |
| Push notifications | Expo Notifications + Firebase FCM — unified push for iOS and Android |
| Email / SMS | Resend (email) + Twilio (SMS) — order confirmations, OTPs, driver alerts |
| Background jobs | BullMQ (Redis-backed) — dispatch matching, payout processing, reminders |

## 2.3 Infrastructure & DevOps

| Layer | Technology + rationale |
| --- | --- |
| Cloud platform | AWS — Lambda (serverless API), ECS (WebSocket server), CloudFront (CDN) |
| IaC | Terraform — reproducible environments, version-controlled infrastructure |
| CI/CD | GitHub Actions — lint, test, build, deploy on every PR merge |
| Monitoring | Sentry (errors) + Datadog (metrics) + PagerDuty (alerts) |
| Secrets management | AWS Secrets Manager — no .env files in production |
| Local dev | Docker Compose — spin up Postgres + Redis + all services locally |

# 3. Core database schema

The following tables form the core data model. Agent should create these as Supabase migrations in order (dependencies first).

### Table creation order (respect foreign key dependencies)

- users

- stores  (references users as owner)

- products  (references stores)

- orders  (references users, stores)

- order_items  (references orders, products)

- drivers  (references users)

- deliveries  (references orders, drivers)

- reviews  (references users, orders, drivers)

- payouts  (references stores, drivers)

### Key schema decisions

- All IDs are UUID (uuid_generate_v4()) — never sequential integers for security

- All timestamps use timestamptz (timezone-aware) — critical for multi-region/multi-timezone

- Soft deletes only (deleted_at column) — never hard-delete orders, users, or products

- The stores table handles both retail partners AND C2C individual sellers via a type column ('retail' | 'individual')

- PostGIS extension on Postgres for geospatial queries — find stores within X km of buyer

- All money fields stored as integers in cents — never floats for currency

### Critical SQL snippets for agent to use

-- Enable required extensions

CREATE EXTENSION IF NOT EXISTS "uuid-ossp";

CREATE EXTENSION IF NOT EXISTS postgis;

-- Users table

CREATE TABLE users (

id           UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

email        TEXT UNIQUE NOT NULL,

phone        TEXT,

full_name    TEXT NOT NULL,

role         TEXT NOT NULL CHECK (role IN ('buyer','store_owner','driver','admin')),

trade_type   TEXT,  -- 'contractor','electrician','plumber','diy',etc

created_at   TIMESTAMPTZ DEFAULT NOW(),

deleted_at   TIMESTAMPTZ

);

-- Stores table (retail partners + C2C sellers)

CREATE TABLE stores (

id            UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

owner_id      UUID REFERENCES users(id),

name          TEXT NOT NULL,

type          TEXT NOT NULL CHECK (type IN ('retail','individual')),

location      GEOGRAPHY(POINT, 4326),  -- PostGIS point

address       TEXT NOT NULL,

stripe_acct   TEXT,  -- Stripe Connect account ID

is_active     BOOLEAN DEFAULT true,

rating        NUMERIC(3,2),

created_at    TIMESTAMPTZ DEFAULT NOW()

);

-- Orders table

CREATE TABLE orders (

id              UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

buyer_id        UUID REFERENCES users(id),

store_id        UUID REFERENCES stores(id),

status          TEXT NOT NULL CHECK (status IN (

'pending','confirmed','packing','ready',

'driver_assigned','in_transit','delivered','cancelled')),

delivery_address TEXT NOT NULL,

delivery_lat    NUMERIC(9,6),

delivery_lng    NUMERIC(9,6),

delivery_notes  TEXT,

subtotal_cents  INTEGER NOT NULL,

delivery_fee_cents INTEGER NOT NULL,

service_fee_cents  INTEGER NOT NULL,

total_cents     INTEGER NOT NULL,

stripe_payment_intent TEXT,

created_at      TIMESTAMPTZ DEFAULT NOW(),

delivered_at    TIMESTAMPTZ

);

# 4. Monorepo structure

Use a Turborepo monorepo. All apps and shared packages live in one Git repository. This lets the buyer app, driver app, and backend share types, utilities, and API client code.

supplyrun/

apps/

buyer-app/          # React Native (Expo) — iOS + Android

driver-app/         # React Native (Expo) — iOS + Android

store-web/          # Next.js — store dashboard (web)

admin-web/          # Next.js — internal ops panel (web)

api/                # Fastify — REST + WebSocket backend

packages/

types/              # Shared TypeScript types (Order, Product, User...)

api-client/         # Auto-generated API client (openapi-fetch)

ui/                 # Shared React Native + web components

utils/              # Date formatting, currency, validators

config/             # ESLint, TypeScript, Prettier configs

infra/

terraform/          # AWS infrastructure as code

docker/             # docker-compose for local dev

.github/

workflows/          # CI/CD pipelines

turbo.json

package.json

⚠  Agent instruction: Run 'npx create-turbo@latest supplyrun' to scaffold, then add apps one by one. Start with the api/ app and buyer-app only.

# 5. API endpoint specification

All endpoints are prefixed with /api/v1. Authentication uses JWT Bearer tokens issued by Supabase Auth. The agent should implement these in order of dependency.

## 5.1 Auth endpoints (implement first)

| Method + path | Description | Auth required |
| --- | --- | --- |
| POST /auth/register | Create account, set role, return JWT | No |
| POST /auth/login | Email + password login, return JWT + refresh token | No |
| POST /auth/refresh | Refresh expired JWT using refresh token | No |
| POST /auth/logout | Invalidate refresh token in Redis | Yes |
| GET /auth/me | Return current user profile | Yes |
| PATCH /auth/me | Update profile, trade type, saved addresses | Yes |

## 5.2 Store & product endpoints

| Method + path | Description | Auth required |
| --- | --- | --- |
| GET /stores/nearby | Query params: lat, lng, radius (km). Returns stores with PostGIS | Yes |
| GET /stores/:id | Store detail, hours, rating, active status | Yes |
| GET /stores/:id/products | Paginated product list with stock levels | Yes |
| GET /products/search | Algolia proxy — query, category, store filter | Yes |
| GET /products/:id | Product detail, specs, weight, stock at store | Yes |
| POST /stores (store role) | Create store listing (retail or C2C seller) | Store owner |
| PATCH /stores/:id (store role) | Update store info, hours, active toggle | Store owner |
| POST /stores/:id/products | Add product to store catalog | Store owner |
| PATCH /products/:id | Update price, stock quantity, availability | Store owner |
| DELETE /products/:id | Soft-delete (sets deleted_at) | Store owner |

## 5.3 Order endpoints (core flow)

| Method + path | Description | Auth required |
| --- | --- | --- |
| POST /orders | Create order, reserve stock, create Stripe PaymentIntent | Buyer |
| GET /orders/:id | Full order detail with items, status, driver location | Buyer or Store |
| GET /orders (buyer) | Order history, paginated, with reorder shortcut data | Buyer |
| GET /orders (store) | Incoming order queue for store dashboard | Store owner |
| PATCH /orders/:id/confirm | Store confirms order and starts packing | Store owner |
| PATCH /orders/:id/ready | Store marks order ready for pickup | Store owner |
| PATCH /orders/:id/cancel | Cancel order — triggers refund flow in Stripe | Buyer or Store |
| POST /orders/:id/rate | Submit rating for store and/or driver | Buyer |

## 5.4 Delivery & driver endpoints

| Method + path | Description | Auth required |
| --- | --- | --- |
| GET /deliveries/available | Jobs available near driver's current GPS location | Driver |
| POST /deliveries/:id/accept | Driver accepts job — locks it for 30s then releases | Driver |
| PATCH /deliveries/:id/status | Update: picked_up, in_transit, delivered | Driver |
| POST /deliveries/:id/photo | Upload proof-of-delivery photo to S3 | Driver |
| PATCH /drivers/location | Driver pushes GPS coordinates (called every 5s) | Driver |
| GET /drivers/earnings | Earnings summary — daily, weekly, all time | Driver |

## 5.5 WebSocket events (Socket.io)

⚠  WebSocket events run on a separate ECS service (not Lambda — Lambda has no persistent connections).

| Event name | Direction & payload |
| --- | --- |
| order:status_update | Server → Buyer — { orderId, status, eta } |
| driver:location_update | Driver → Server → Buyer — { driverId, lat, lng } |
| order:new | Server → Store — new order notification with summary |
| delivery:new | Server → Driver — new job available near driver |
| order:cancelled | Server → all parties — { orderId, reason } |

# 6. Phased implementation plan

Phase 1  —  Core delivery MVP  (weeks 1–18)

Goal: a working end-to-end order flow. Buyer orders from one store, driver delivers, store gets paid. No marketplace yet.

### Sprint 1–2 (weeks 1–4): Foundation

- Scaffold Turborepo monorepo with all app folders

- Set up Supabase project — run all migrations (schema from Section 3)

- Configure Fastify API with TypeScript, JWT middleware, rate limiting

- Implement /auth/* endpoints with Supabase Auth integration

- Docker Compose for local dev (Postgres + Redis + API)

- GitHub Actions CI: lint + typecheck on every PR

- Set up Algolia index and sync product schema

### Sprint 3–4 (weeks 5–8): Store catalog & search

- Implement /stores and /products endpoints

- Store dashboard (Next.js) — product management UI, inventory CRUD

- PostGIS nearby stores query with radius filtering

- Algolia product indexing with synonym maps for construction terms

- S3 integration for product image uploads

- Seed database with 2–3 demo stores and ~200 products for testing

### Sprint 5–6 (weeks 9–12): Buyer app & ordering

- Buyer app (React Native/Expo) — home screen, search, store page, product detail

- Cart state management (Zustand) — multi-item, quantity controls

- Checkout flow — address input, delivery time slot, order notes

- Stripe integration — PaymentIntent creation, card capture, payment confirmation

- POST /orders endpoint with stock reservation logic

- Order confirmation screen + email receipt (Resend)

### Sprint 7–8 (weeks 13–16): Driver app & dispatch

- Driver app (React Native/Expo) — job list, job detail, accept flow

- WebSocket server (ECS) — real-time event infrastructure

- Dispatch service — match ready orders to nearby available drivers (geofence query)

- Driver GPS tracking — location push every 5s via WebSocket

- Live map screen in buyer app — driver marker, ETA countdown

- Delivery status flow — picked_up → in_transit → delivered

- Proof of delivery photo upload (S3)

### Sprint 9 (weeks 17–18): Payments, ratings, polish

- Stripe Connect — store onboarding, payout splits (platform fee: 15%, driver: 20%, store: 65%)

- Driver earnings dashboard

- Post-delivery rating flow (buyer rates store + driver)

- Push notifications — Expo + FCM for all key status changes

- SMS alerts for drivers (Twilio) — new job, order ready for pickup

- End-to-end QA pass, Sentry integration, Datadog dashboards

Phase 2  —  C2C Marketplace  (weeks 19–26)

Goal: individual sellers can create a store profile and list leftover materials. Buyers discover them the same way they discover retail stores.

### Sprint 10–11: Seller onboarding

- 'Become a seller' flow in buyer app — creates store record with type='individual'

- ID verification step (Stripe Identity or manual review queue in admin panel)

- Seller profile page — bio, materials speciality, rating, active listings

- Individual store dashboard — simplified vs retail (no hours, just active/inactive toggle)

### Sprint 12–13: Listing & discovery

- Product listing form for sellers — photo upload, condition (new/used/excess), quantity, price

- Marketplace filter in buyer search — toggle 'include individual sellers'

- Escrow payment flow — hold funds until delivery confirmed, then release to seller

- 'Make an offer' feature for high-value items (optional, Phase 2 stretch goal)

Phase 3  —  Growth features  (weeks 27–36)

### Sprint 14–16: Pro contractor features

- Project lists — buyer creates a named list (e.g. 'Bathroom reno'), adds materials, orders in batches

- Reorder shortcuts — one-tap reorder from any past order

- Trade account pricing — verified contractors see negotiated store prices

- Net-30 billing for verified businesses (Stripe Invoicing)

- Spend analytics dashboard — material spend by project, by category, over time

### Sprint 17–18: Platform growth

- Material quantity estimator tools (e.g. tile calculator, drywall calculator) embedded in product pages

- Store EDI integration for auto-syncing inventory from supplier systems

- Referral program — buyer invites contractor, both get credit

- B2B bulk order quotes — contractor requests a quote for large order, store responds

# 7. Instructions for the AI agent

This section is written directly for the agent. Follow this sequence precisely.

## 7.1 Start here — environment setup

- Clone/init the repo and scaffold Turborepo:

npx create-turbo@latest supplyrun --package-manager pnpm

cd supplyrun

- Create the shared packages first (types, utils, config):

mkdir -p packages/types packages/utils packages/config

# In packages/types/index.ts — define Order, User, Store, Product, Driver interfaces

- Scaffold the API app:

cd apps && mkdir api && cd api

pnpm init && pnpm add fastify @fastify/jwt @fastify/cors @fastify/multipart

pnpm add -D typescript @types/node ts-node

- Set up Supabase and run migrations:

# Create project at supabase.com, get connection string

pnpm add -D supabase

npx supabase init

# Create migration files in supabase/migrations/ using SQL from Section 3

npx supabase db push

- Set up Docker Compose for local dev:

# docker/docker-compose.yml should include:

# - postgres:15 with postgis extension

# - redis:7-alpine

# - api service pointing to apps/api

## 7.2 Environment variables the agent must configure

⚠  Never commit these to Git. Use .env.local locally and AWS Secrets Manager in production.

DATABASE_URL=postgresql://...       # Supabase connection string

REDIS_URL=redis://...               # Upstash or local Redis

SUPABASE_URL=https://....supabase.co

SUPABASE_ANON_KEY=eyJ...

SUPABASE_SERVICE_ROLE_KEY=eyJ...    # Only in API, never in client apps

STRIPE_SECRET_KEY=sk_live_...

STRIPE_WEBHOOK_SECRET=whsec_...

ALGOLIA_APP_ID=...

ALGOLIA_API_KEY=...                 # Admin key for indexing (API only)

ALGOLIA_SEARCH_KEY=...              # Search-only key (safe for clients)

AWS_S3_BUCKET=supplyrun-media

AWS_REGION=us-east-1

TWILIO_ACCOUNT_SID=...

TWILIO_AUTH_TOKEN=...

RESEND_API_KEY=re_...

GOOGLE_MAPS_API_KEY=...

EXPO_PUBLIC_API_URL=https://api.supplyrun.app

## 7.3 Code quality rules

- All files must be TypeScript — no .js files in apps/ or packages/

- Run ESLint and Prettier on every file before committing

- Write a unit test for every service function (Vitest)

- Write an integration test for every API endpoint (using Fastify inject)

- All database queries go through a repository layer (not raw SQL in route handlers)

- Use Zod for all request body and query parameter validation

- All API errors must return structured JSON: { error: string, code: string, statusCode: number }

- Log all requests with correlation IDs (use Fastify's built-in Pino logger)

## 7.4 Key architectural rules

- Stock reservation: when an order is created, decrement product stock immediately. If payment fails, restore stock in a BullMQ job.

- Driver job locking: when a driver views a job, set a 30-second Redis lock. If not accepted in time, release to the pool.

- Never process Stripe webhooks without verifying the signature — use stripe.webhooks.constructEvent()

- All geolocation queries must use PostGIS ST_DWithin for radius filtering — never calculate distance in JavaScript

- WebSocket rooms: each order gets a room (order:{orderId}), each store gets a room (store:{storeId})

- Stripe Connect: every payout split is calculated server-side, never trusted from client input

# 8. Known risks & mitigation

| Risk | Mitigation |
| --- | --- |
| Catalog quality | Start with curated 200-SKU subset per store. Use Algolia synonyms. Plan store onboarding to include catalog upload. |
| Heavy goods logistics | Add weight_kg and requires_truck fields to products. Delivery fee formula: base + (weight * rate). Filter driver jobs by vehicle type. |
| Multi-store cart complexity | Each store in cart = separate order record. Single checkout UI, multiple order IDs returned. Show as 'Delivery 1 of 2' in tracking. |
| C2C fraud / trust | Require Stripe Identity verification for sellers. Hold funds in escrow until confirmed delivery. Build admin dispute resolution queue. |
| Driver supply (cold start) | Build driver referral bonus. Pay guaranteed minimum per delivery in launch market. Recruit from gig platforms. |
| Restricted materials | Add restricted flag to products table. Only licensed drivers (with verified credentials) can accept those jobs. |

Document prepared for AI agent use — SupplyRun v1.0